## Slide 1: Class 2DD Group 031 SPRINT 1
Group members:
Diogo Sá Dias (1161605)
Bbbb (0000000)
Bbbb (0000000)
Bbbb (0000000)
Bbbb (0000000)
Bbbb (0000000)

## Slide 2: Sprint planning – Sprint 1
SPRINT BACKLOG | 
Number of stories | 10
Number of bugs | 0
Number of tasks | 36
Number of Management Tasks | 3
Number of team members | Planned: 7 Actual: 5
Total planned estimation vs execution | Planned hours: 48 Executed hours: 60
Planned Start Date: 25Oct2021 Real Start Date: 31Oct2021
Planned Finished Date: 12Oct2021 Real Finish Date: 14Oct2021

## Slide 3: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US 101 | Yes |  |  | Yes | Yes | 
US 102 | Yes |  |  | Yes | Yes | 
US 103 | Yes |  |  | Yes | Yes | 
US 104 | Yes |  |  | Yes | Yes | 
US 105 | No |  |  | No | No | 
US 106 | Yes |  |  | Yes | Yes | 
US 107 | Yes |  |  | Yes | Yes | 
US 108 | Yes |  |  |  |  | 
US 109 | Yes |  |  |  |  | 
US 110 | Yes |  |  |  |  | 
US 111 | Yes |  |  |  |  | 

## Slide 4: Sprint Execution
Issues | Sprint Backlog (a) | Added issues during sprint (b) | Closed issues from initial planning (c) | Closed issues from added ones (d) | Issues not closed (e) | % Execution | 
 |  |  |  |  |  | Planned (c/a) | Total (c+d)/(a+b)
Number of stories (I) | 11 | 0 | 10 | 0 | 1 | 90,9 | 90,9
Number of bugs (II) | 0 | 1 | 0 | 0 | 1 | - | 100
Number of tasks (III) | 36 | 3 | 32 | 2 | 5 | 88,8 | 87,2
TOTAL |  |  |  |  |  |  | 
Total Estimate | 48 h | 20 | 40 | 20 | 8 | 83,3 | 88,2

## Slide 5: Work by team member
Chart: Hours / n. tasks
| Diogo Dias - 1161605 | Aluno 2 | Aluno 3 | Aluno 4
Horas / tarefas | 3 | 2.5 | 3.5 | 4.5

## Slide 6: Work by type
Chart: Componente
| ESINF | ARQC | BDAD | FSIAP | LAPR3
Componente | 40 | 0 | 40 | 0 | 30

## Slide 7: Sprint Burndown Chart
Print do JIRA após fecho da sprint
Chart: Sprint BurnDown
| dia 1 | dia 5 | dia 10 | dia 15
Line | 36 | 32 | 22 | 0

## Slide 8: Sprint Review
Date:
Main conclusions:
Xxx
Yyy
Zzz

## Slide 9: Sprint Retrospective
Date: 15Nov2021
What went well?
Program could Run the Minimum Functionalities Requested
What went wrong?
Team Communication and Equal Efforts
Team and Individual Compromise
What we’ve learned?
Need to Communicate better
Need to be True about Time capacity and Skill Level

## Slide 10: Sprint Retrospective
Date:
Action items:

## Slide 11: Team performance metrics
Chart: 
| Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4
Métrica 1 | 4.3 | 2.5 | 3.5 | 4.5
Métrica 2 | 2.4 | 4.4 | 1.8 | 2.8
Métrica 3 | 2 | 2 | 3 | 5