## Slide 1: Class 2DD Group 031 SPRINT 3
Group members:
Diogo Sá Dias (1161605)
Pedro Nascimento (0000000)
Duarte Dias (1190539)

## Slide 2: Sprint planning – Sprint 3
SPRINT BACKLOG | 
Number of stories | 20
Number of bugs | -
Number of tasks | 51
Number of Management Tasks | 3
Number of team members | Planned: 6 Actual: 6
Total planned estimation vs execution | Planned hours: -- Executed hours: --
Planned Start Date: 06Dec2021 Real Start Date: 06Dec2021
Planned Finished Date: 22Dec2021 Real Finish Date: 03Jan2022

## Slide 3: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US 301 |  |  |  |  |  | 
US 302 |  |  |  |  |  | 
US 303 |  |  |  |  |  | 
US 304 |  |  |  |  |  | 
US 305 |  |  |  |  |  | 
US 306 |  |  |  |  |  | 
US 307 |  |  |  |  |  | 
US 308 |  |  |  |  |  | 
US 309 |  |  |  |  |  | 
US 310 |  |  |  |  |  | 
… |  |  |  |  |  | 

## Slide 4: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US 311 |  |  |  |  |  | 
US 312 |  |  |  |  |  | 
US 313 |  |  |  |  |  | 
US 314 |  |  |  |  |  | 
US 315 |  |  |  |  |  | 
US 316 |  |  |  |  |  | 
US 317 |  |  |  |  |  | 
US 318 |  |  |  |  |  | 
US 319 |  |  |  |  |  | 
US 320 |  |  |  |  |  | 

## Slide 5: Sprint Execution
Issues | Sprint Backlog (a) | Added issues during sprint (b) | Closed issues from initial planning (c) | Closed issues from added ones (d) | Issues not closed (e) | % Execution | 
 |  |  |  |  |  | Planned (c/a) | Total (c+d)/(a+b)
Number of stories (I) | 16 |  |  |  |  |  | 
Number of bugs (II) | 0 |  |  |  |  |  | 
Number of tasks (III) | 51 |  |  |  |  |  | 
TOTAL |  |  |  |  |  |  | 
Total Estimate | 102 h |  |  |  |  |  | 

## Slide 6: Work by team member
Chart: Hours / n. tasks
| Diogo Dias - 1161605 | Duarte Dias - 1190539 | Aluno 3 | Aluno 4
Horas / tarefas | 2 | 2.2 | 3.5 | 4.5

## Slide 7: Work by type
Chart: Componente
| ESINF | ARQC | BDAD | FSIAP | LAPR3
Componente | 3 | 4 | 9 | 0 | 3

## Slide 8: Sprint Burndown Chart
Print do JIRA após fecho da sprint
Chart: Sprint BurnDown
| dia 1 | dia 5 | dia 10 | dia 15
Line | 36 | 32 | 22 | 0

## Slide 9: Sprint Review
Date: 4Dec2022
Main conclusions:
Xxx
Yyy
Zzz

## Slide 10: Sprint Retrospective
Date: 4Dec2022
What went well?
What went wrong?
What we’ve learned?

## Slide 11: Sprint Retrospective
Date:
Action items:

## Slide 12: Team performance metrics
Chart: 
| Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4
Métrica 1 | 4.3 | 2.5 | 3.5 | 4.5
Métrica 2 | 2.4 | 4.4 | 1.8 | 2.8
Métrica 3 | 2 | 2 | 3 | 5